**Product Backlog**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Priority | Product Backlog Items | User Story # | User Stories | Story Points | State |
| **1** | Insert Complex Number | **1** | AS A user I WANT TO insert a complex number SO I CAN use them as operands | 21 | Done |
| **1** | Addition two numbers | **2** | AS A user I WANT TO add two complex numbers SO I CAN have the result I want | 5 | Done |
| **1** | Subtraction two numbers | **3** | AS A user I WANT TO subtract two complex numbers SO I CAN have the result I want | 5 | Done |
| **1** | Multiply two numbers | **4** | AS A user I WANT TO multiply two complex numbers SO I CAN have the result I want | 5 | Done |
| **1** | Divide two numbers | **5** | AS A user I WANT TO divide two complex numbers SO I CAN have the result I want | 5 | Done |
| **1** | Square root of a number | **6** | AS A user I WANT TO calculate the root of a complex number SO I CAN have the result I want | 5 | Done |
| **1** | Invert sign of a number | **7** | AS A user I WANT TO invert the sign of a complex number SO I CAN have the result I want | 5 | Done |
| **1** | Visualize the last 12 elements of the stack | **8** | AS A user I WANT TO visualize the last 12 elements on the stack SO I CAN interact with the calculator | 21 | Done |
| **2** | Clear the numbers stack | **9** | AS A user I WANT TO clear the numbers stack SO I CAN restart the calculator | 1 | Done |
| **2** | Remove the last element of numbers stack | **10** | AS A user I WANT TO remove the last element the numbers stack SO I CAN add a different number | 1 | Done |
| **2** | Copy the last element of numbers stack | **11** | AS A user I WANT TO copy the last element the numbers stack SO I CAN avoid typing it in again | 2 | Done |
| **2** | Swap the last two elements of numbers stack | **12** | AS A user I WANT TO swap the last two elements of the numbers stack SO I CAN avoid having to delete them and insert them again | 2 | Done |
| **2** | Push a copy of the second to last element of numbers stack | **13** | AS A user I WANT TO push a copy of the second to last element of the numbers stack SO I CAN avoid having to type it in myself again | 2 | Done |
| **3** | Save the last element of the numbers stack in a variable | **14** | AS A user I WANT TO save the last element of the numbers stack in one of the 26 variables SO I CAN use it later | 21 | Done |
| **3** | Push the value of a variable on the numbers stack | **15** | AS A user I WANT TO push the value of one of the 26 variables on the stack SO I CAN perform an operation with it | 3 | Done |
| **3** | Adds the top element of the numbers stack to the value of the variable | **16** | AS A user I WANT TO add the top element of the numbers stack to the value of a variable SO I CAN increment the value of the variable | 5 | Done |
| **3** | Subtract the top element of the numbers stack from the value of the variable | **17** | AS A user I WANT TO subtract the top element of the numbers stack from the value of a variable SO I CAN decrement the value of the variable | 5 | Done |
| **4** | Define a new user-defined operation with a name and a sequence of operations | **18** | AS A user I WANT TO define an operation SO I CAN invoke its sequence of operations | 21 |  |
| **4** | Invoke a user-defined operation | **20** | AS A user I WANT TO invoke a user-defined operation SO I CAN perform its sequence of operations | 21 |  |
| **4** | Delete a user-defined operation | **21** | AS A user I WANT TO delete a user-defined operation SO I CAN delete it from the memory of the calculator | 3 |  |
| **4** | Modify the name of a user-defined operation | **22** | AS A user I WANT TO modify the name of a user-defined operation SO I CAN call it in a different way | 5 |  |
| **4** | Modify the sequence of operations of a user-defined operation | **23** | AS A user I WANT TO modify the sequence of operations of a user-defined operation SO I CAN edit its behaviour | 5 |  |
| **4** | Save to a file the existing user-defined operations | **24** | AS A user I WANT TO save all the operations I defined SO I CAN invoke them even after I close the calculator and reopen it | 13 |  |
| **4** | Load from a file the user-de  fined operations | **25** | AS A user I WANT TO load all the operations I saved in the file SO I CAN invoke them | 21 |  |
| **5** | Save the current values of the 26 variables on the variable stack | **26** | AS A user I WANT TO save the current values of the variables SO I CAN restore them later | 21 | Done |
| **5** | Restore for all variables the last values saved on the variable stack | **27** | AS A user I WANT TO restore the last saved values of the variables SO I CAN re-use them | 5 | Done |
| **6** | Calculate the modulus of a complex number | **28** | AS A user I WANT TO calculate the modulus of a complex number SO I CAN perform the operation | 1 |  |

**Sprint Backlog**

**First Sprint**

**Estimated Velocity:** 51

**First Sprint SP:** 47

**Goal of the sprint:** Create the first delivery of the project which consists of:

* the graphic interface with a text field where the user can insert numbers and operations and a text area that shows the last 12 elements of the stack
* the possibility for the user to insert a complex number on the stack
* checking if the inserted input is valid

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| User Story # | Product Backlog Item | Task | Story Points | Assigned to member |
| 1 | Insert Complex Number | US:1.1 Create Class ComplexNumber | 1 | Corvino Luigi |
| 1 | Insert Complex Number | US:1.2 Make utility methods for class ComplexNumber | 1 | Corvino Luigi |
| 1 | Insert Complex Number | US 1.3: Creation of a JFrame | 3 | Esposito Alfonso |
| 1 | Insert Complex Number | US 1.4: Create an input TextField in JFrame and check inputs | 8 | Esposito Alfonso |
| 1 | Insert Complex Number | US 1.5 Make the button of insert complex number | 3 | Esposito Alfonso |
| 1 | Insert Complex Number | US 1.6 Make insert complex number method for ProgrammableCalculatorController Class | 5 | Alexander De Santis |
| 2 | Addition two numbers | US 2.1: Create class ComplexNumberOperations | 1 | Corvino Luigi |
| 2 | Addition two numbers | US 2.2: Make addition method for ComplexNumberOperations Class | 1 | Corvino Luigi |
| 2 | Adding two numbers | US 2.3 Make add complex number method for ProgrammableCalculatorController Class | 3 | Corvino Luigi |
| 8 | Visualize the last 12 elements of the stack | US 8.1: Create an output TextArea in JFrame | 3 | Alfonso Esposito |
| 8 | Visualize the last 12 elements of the stack | US 8.2: Create Class NumbersStack | 1 | Luigi Corvino |
| 8 | Visualize the last 12 elements of the stack | US 8.3 Create ProgrammableCalculatorController class | 2 | Alexander De Santis |
| 8 | Visualize the last 12 elements of the stack | US 8.6 Make update method for the JFrame | 5 | Luigi Corvino |
| 8 | Visualize the last 12 elements of the stack | US 8.7 Make utility methods for the ProgrammableCalculatorController | 5 | Alexander De Santis |
| 8 | Visualize the last 12 elements of the stack | US 8.4 Create utility elaborateInput for the ProgrammableCalculatorController | 5 | Alexander De Santis |

**Acceptance criteria**

* **US1:** Given I have accessed the user interface when I insert a number into the text field then I can see the number in the text area which represents the calculator’s stack.
* **US2**:Given I have accessed the user interface and inserted two numbers in the stack when I insert the sum operator then I can see the result in the text area.
* **US3** : Given I have accessed the user interface and inserted two numbers in the stack when I insert the subtraction operator then I can see the result in the text area.
* **US4:** Given I have accessed the user interface and inserted two numbers in the stack when I insert the multiply operator then I can see the result in the text area.
* **US5**: Given I have accessed the user interface and inserted two numbers in the stack when I insert the division operator then I can see the result in the text area.
* **US6**: Given I have accessed the user interface and inserted a number in the stack when I insert the square root operator then I can see the result in the text area.
* **US7** Given I have accessed the user interface and inserted a number in the stack when I insert the invert sign operator then I can see the result in the text area.
* **US8**: Given I have accessed the user interface when I am using the calculator then I can see the last 12 elements of the calculator’s stack.
* **US9**: Given I have accessed the user interface when I insert the clear command then I can empty the calculator’s stack and look for the modifications in the text area.
* **US10**: Given I have accessed the user interface when I insert the drop command then I can
* remove the last element from the calculator’s stack and look at the modifications in the text area.
* **US11**: Given I have accessed the user interface when I insert the dup command then I can create a copy of the last element in the top of the calculator’s stack and look at the modifications in the text area.
* **US12**: Given I have accessed the user interface when I insert the swap command then I can swap the last two elements in the calculator’s stack and look at the modifications in the text area.
* **US13**: Given I have accessed the user interface when I insert the over command then I can create a copy of the second last element in the top of the calculator’s stack and look at the modifications in the text area.
* **US14**: Given I have accessed the user interface when I insert the >x command then I assign the value of the last number on the stack to the variable x
* **US15**: Given I have accessed the user interface when I insert the <x command then I push the value of the variable x on the stack
* **US16:** Given I have accessed the user interface when I insert the +x command then I add the value of the last number on the stack to the value of x
* **US17:** Given I have accessed the user interface when I insert the -x command then I subtract the value of the last number on the stack from the value of x
* **US18:** Given I have accessed the user interface when I insert the “new” command then I can define a new operation and give it a name
* **US19:** Given I have defined a new operation when I have given it a name then I can insert the sequence of operations that have to be executed when it is invoked
* **US20:** Given I have defined an operation when I write its name in the text field then its sequence of operations are executed
* **US21:** Given I have defined an operation and I have accessed the user interface when I insert “del userDefinedOperationName” then I can delete the operation from the calculator
* **US22:** Given I have defined an operation and I have accessed the user interface when I insert “edit userDefinedOperationName” then I can edit its name
* **US23:** Given I have defined an operation and have accessed the user interface when I insert “edit userDefinedOperationName” then I can edit its sequence of operations
* **US24:** Given I have defined a set of operations and have accessed the user interface when I insert the command “save operations” then I can save the operations on a file
* **US25:** Given I have accessed the user interface and executed the command “save operations” in one of the previous sessions then all my operations are loaded
* **US26**: Given I have accessed the user interface when I insert the command “save” then I can save all the current variables’ values
* **US27**: Given I have accessed the user interface when I insert the command “restore” then I can restore the values of the current variables to the ones they had when I inserted the command “save” the last time
* **US28**: Given I have accessed the user interface when I insert the command “mod” then I can calculate the modulus of the last complex number on the stack

**Definition of Done**

* The user story implementation meets all the acceptance criteria
* The unit tests were written, executed and passed
* The code of the user story has been reviewed in the code-review session

**Sprint Backlog**

**Second Sprint**

**Estimated** **Velocity:** 62

**Sprint Story points:** 54

**Goal of the second Sprint:** Adding the following features to the first sprint release software:

* square root and invert sign operations
* stack operations
* usage of variables
* variables operations

|  |  |  |  |
| --- | --- | --- | --- |
| User Story # | Product Backlog Item | Story Points | Assigned to member/s |
| 6 | Square root of a number | 5 | Corvino Luigi,  De Santis Alexander |
| 7 | Invert sign of a number | 5 | Corvino Luigi,  De Santis Alexander |
| 9 | Clear the numbers stack | 2 | Corvino Luigi,  De Santis Alexander |
| 10 | Remove the last element of numbers stack | 2 | Corvino Luigi,  De Santis Alexander |
| 11 | Copy the last element of numbers stack | 2 | Corvino Luigi,  De Santis Alexander  Esposito Alfonso |
| 12 | Swap the last two elements of numbers stack | 2 | Corvino Luigi,  De Santis Alexander  Esposito Alfonso |
| 13 | Push a copy of the second to last element of numbers stack | 2 | Corvino Luigi,  De Santis Alexander  Esposito Alfonso |
| 14 | Save the last element of the numbers stack in a variable | 21 | Corvino Luigi,  De Santis Alexander  Esposito Alfonso |
| 15 | Push the value of a variable on the numbers stack | 3 | Corvino Luigi,  De Santis Alexander  Esposito Alfonso |
| 16 | Adds the top element of the numbers stack to the value of the variable | 5 | Corvino Luigi,  De Santis Alexander  Esposito Alfonso |
| 17 | Subtract the top element of the numbers stack from the value of the variable | 5 | Corvino Luigi,  De Santis Alexander  Esposito Alfonso |

**Sprint Backlog**

**Third Sprint**

**Estimated** **Velocity:** 70

**Sprint Story points:** 54

**Capacity allocated for Technical Debts and Bugs fixing:** 20%

**Goal of the third Sprint:** Adding the following features to the second sprint release software:

* defining a new user-defined operation
* invoking a user-defined operation
* delete a user-defined operation
* Modifying the name and the sequence of operations of a user-defined operation

|  |  |  |  |
| --- | --- | --- | --- |
| User Story # | Product Backlog Item | Story Points | Assigned to member/s |
| 18 | Define a new user-defined operation with a name and a sequence of operations | 21 | Corvino Luigi,  De Santis Alexander,Esposito Alfonso |
| 20 | Invoke a user-defined operation | 21 | Corvino Luigi,  De Santis Alexander,Esposito Alfonso |
| 21 | Delete a user-defined operation | 3 | Corvino Luigi,De Santis Alexander,Esposito Alfonso |
| 22 | Modify the name of a user-defined operation | 5 | Corvino Luigi,De Santis Alexander,Esposito Alfonso |
| 23 | Modify the sequence of operations of a user-defined operation | 5 | Corvino Luigi,De Santis Alexander,Esposito Alfonso |

In this Sprint we allocated 20% of the team velocity for refactoring the ProgrammableCalculatorController class to fix the technical debt TD 1.0 and for fixing the bug 1.0. (Refer to the Second Sprint Review document for details).

Technical debts

* TD 1.0: Refactoring the elaborateInput() method in the ProgrammableCalculatorController class

Bugs

* Bug 1.0: Inserting a number with two imaginary parts