**Second Sprint - Review**

**Story Points Planned:** 54

**Story Points Completed**: 78

**Previous Project Velocity:** 62

**Current Project Velocity:** 70

**Issues discovered during the implementation**

**Technical problems:**

* While implementing the -x variable operation, we found out that we had a conflict between the use cases of adding the Complex number “-i “and wanting to perform the -x operation on the variable “i”. We solved this problem by adding a checkbox for the user to choose between the two options.

**Technical Debts:**

* TD 1.0: We noticed that the method elaborateInput() of the class ProgrammableCalculatorController has become very complex, so it needs a refactoring.